## Slide 1
AGILE METHODOLOGIES
References:
R.S. Pressman & Associates, Inc. Software Engineering: A Practitioner’s Approach, 6/e .copyright © 1996, 2001, 2005.

## Slide 2: Questions & discussion?
Can anyone determine all requirements of the system at the beginning of the software development process?
What should we do if the requirements change at the later stage?

## Slide 3: Agile
An adaptive software development process was introduced in a paper by Edmonds (1974)
Notable early Agile methods include Scrum (1986),
Crystal Clear, Extreme Programming (1996)
Adaptive Software Development, Feature Driven Development, and Dynamic Systems Development Method (DSDM) (1995)
These are typically referred to as Agile Methodologies since the Agile Manifesto was published in 2001.
In 2001, prominent members of the community met at Snowbird, Utah, and adopted the name "agile methods”

## Slide 4: What is Agile?
The approach of Practitioners.
A set of methodologies which base on basic principles to delivery the product
  quickly, reliably
  Meet with user’s requirements

## Slide 5: Manifesto for Agile Software Development
We are uncovering better ways of developing software by doing it and helping others do it.
Individuals and interactions over processes and tools
Working software over comprehensive documentation
Customer collaboration over contract negotiation
Responding to change over following a plan

## Slide 6: Principles behind the Agile Manifesto
Our highest priority is to satisfy the customer through early and continuous delivery of valuable software.
Welcome changing requirements, even late in development. Agile processes harness change for the customer's competitive advantage.

## Slide 7: Principles behind the Agile Manifesto
Deliver working software frequently, from a couple of weeks to a couple of months, with a preference to the shorter timescale.
Business people and developers must work together daily throughout the project.

## Slide 8: Principles behind the Agile Manifesto
Business people and developers must work together daily throughout the project.
Build projects around motivated individuals. Give them the environment and support they need, and trust them to get the job done.
The most efficient and effective method of conveying information to and within a development team is face-to-face conversation.

## Slide 9: Principles behind the Agile Manifesto
Working software is the primary measure of progress.
Agile processes promote sustainable development. The sponsors, developers, and users should be able to maintain a constant pace indefinitely.
Continuous attention to technical excellence and good design enhances agility.

## Slide 10: Principles behind the Agile Manifesto
Simplicity--the art of maximizing the amount of work not done--is essential.
The best architectures, requirements, and designs emerge from self-organizing teams.
At regular intervals, the team reflects on how to become more effective, then tunes and adjusts its behavior accordingly.

## Slide 11: Agile Processes
Extreme Programming
ASD (Adaptive Software Development)
DSDM (Dynamic Systems Development Method)
Scrum
Crystal
Feature Driven Development
Agile Modeling

## Slide 12: Iteration
is “heartbeat” of Agile development.
Can delivery tested/checked codes in a short time/period
A Period for one Iteration: 2 weeks?
  The period of one iteration: should be fixed during the process.
  For long Iterations, team can built a water-fall process for each Iteration.
    XP suggest 1 – 4 weeks/iteration
    Scrum suggest 30 days/Sprint(iteration)
    RUP suggest 2 – 6 weeks/iteration

## Slide 13: Iteration

## Slide 14: Iteration
Iteration planning
Iteration Execution
Deliver & accept

## Slide 15: Iteration Planning
Consider choose the priority for each item in the back-blog.
Define and estimate essential tasks to deliver.
Discuss, deal and negotiate the scope of selected tasks.
All team members should have responsibility for Iteration planning
Iteration planning: < 1 day
Agile team leader/Scrum Master; product owner/business analyst; developer; test, QA, and documentation personnel; and architect.

## Slide 16: Iteration Planning
The Product Owner’s responsibility | The Development team’s responsibility
Review and approve Iteration planning. | Review the high priority items in backblog and prepare questions.
Review items in back-blog to re-assign the priority in case. | Consider technical issues, constraints, dependencies, … and share with the team.
Understand the need of clients, the business value of each iteration. | Think about tasks to do estimate in the meeting.
Prepare carefully the details of requirements. | …
… | 

## Slide 17: Iteration Execution
Iteration cycle will be repeated until finishing all backblog items.

## Slide 18: Iteration Execution
Each developer or the pair of developers:
Take “responsibility” for each backblog item.
Develop each backblog item (design, code, integrate, and test).
Delivery and Integrate backblog item into the system
Notify that the backblog item have been finished and ready for testing.

## Slide 19: Accepting Iteration
Meeting to accept the Iteration
  Present the result
  Discuss and get the feedbacks from the customers
  Product owners decide the accepted status for tasks what have been done and what is the remain or next tasks for next Iteration.

## Slide 20: Daily stand-ups
Have the meeting at the same time every day; the team decides when this should be.
Have the meeting in the same location every day; this avoids the frustration of having to secure a room, find the room, and communicate room shifts to team members.
Make sure everyone stands up; sitting promotes problem solving, discussions that should be held after the stand-up.
Limit the meeting to a 15-minute time box; stick to 1 to 2 minutes per report.
Start on time; late-comers can adversely affect your ability to keep the meeting to 15 minutes.
Participants should include all members of the development team: the folks who have their hands on the keyboards and the folks who understand the details behind the user stories

## Slide 21: Daily stand-ups
What I did yesterday
What I am doing today.
What is getting in my way? (Am I blocked?)

## Slide 22: Extreme Programming - XP
The most widely used agile process, originally proposed by Kent Beck
XP Planning
  Begins with the creation of “user stories” (Features & Functionalities)
  Agile team assesses each story and assigns a cost
  Stories are grouped to for a deliverable increment
  A commitment is made on delivery date
  Order the stories (all, riskiest, highest value)
  After the first increment “project velocity” is used to help define subsequent delivery dates for other increments

## Slide 23: Extreme Programming - XP

## Slide 24: Pair programming

## Slide 25: Pair programming

## Slide 26: Scrum Process
"Pig" roles: Pigs are the ones committed to the project and the Scrum process
  Product Owner
  ScrumMaster
  Team: A small team of 5-9 people with cross-functional skills to do the actual work (designer, developer etc.).
"Chicken" roles
  ideas, needs, desires
  planning of each sprint
  Review, feedback
  Users
  Stakeholders (Customers, Vendors)
  Managers: people that will set up the environment for the product development organizations.

## Slide 27: Scrum Process
Schwaber & Beedle: 1986

## Slide 28: Scrum Process